## Slide 1: GOMOKU GAME Sprint 2
TEAM 10
Yubin Fan Jialu Wang

## Slide 2: Management Process Overview
Sprint 1: Main User Interaction
Sprint 2: Offline Mode & AI
Sprint 3: Online Mode
Sprint 4: Optimization & Validation

## Slide 3: Tasks Accomplished
Winning judgment (2 hour)
  Standard Style:
  Free Style:
Timer (2 hours)
  One timer for each player
  Functionalities: Start, Pause, Resume
  Mode: 10 min and 1 min
AI Strategy (4 hours)
  Extend the longest line of its own stones

## Slide 4: Next Sprint Plan
Move AI into the main project (2 hours)
Finish Timer functionality (1 hour)
Online Mode (2 days)
Option Page (2 hours)
- Board Sizes: 10 x 10, 15 x 15, 20 x 20
- Play Style: Standard, Free
- Play Mode: Online, Offline

## Slide 5: THANK YOU!