## Slide 1: GOMOKU GAME Sprint 3
TEAM 10
Yubin Fan Jialu Wang

## Slide 2: Management Process Overview
Sprint 1: Main User Interaction
Sprint 2: Offline Mode & AI
Sprint 3: Online Mode
Sprint 4: Optimization & Validation

## Slide 3: Tasks Accomplished
Integrate AI part into the main project (1 day)
Design and implement menu and option pages (1 day)
  Board Sizes: 10 x 10, 15 x 15, 20 x 20
  Play Style: Standard, Free
  Play Mode: Online, Offline, AI
Online mode (partially) (3 days)
  Connection is built
  Players can place stones on opponent’s board
  Bugs exist

## Slide 4: Next Sprint Plan
Continue development of Online Mode (3 days)
High score record (1 day)
Testing and Refactoring (2 days)

## Slide 5: Demo

## Slide 6: THANK YOU!